Quality Criteria

Quality Management Documentation

Project Title: Employee Leave and Attendance Management System
Role: Quality Manager
Prepared by: Diya Ghimire

Quality Plan

Quality Plan explains the measurement and verification of quality of products, deliverables, and documents of the project. It also defines the person responsible in quality review in various aspects of the project. This will be done to ensure that the system and the supporting documentation is fit to purpose and is consistent and appropriate to be submitted.

Quality Aim

The quality management goals in this project are to make sure that the Employee Leave and Attendance Management System is working, comprehensible, uniform and dependable. The same thing is true of quality on project documents, which should be full, precise, and professionally presented.

What Will Be Measured

Product Quality

The quality areas that will be used to measure the system include:

- Functional correctness: The system ought to operate as expected with the features of login, dashboard, employee management, time tracking, leave management, department management, and settings.

- Usability: The system must be user friendly and simple to learn.

- Consistency: The use of similar pages, forms, buttons, and tables, must be of a similar design and structure.

- Data accuracy: The data that is inputted into the system must be saved, displayed and handled appropriately.

- Visual quality: The interface must be minimalistic, balanced, legible and corporate.

- Readiness for demo: This system is supposed to present real and significant data and facilitate a good user experience without significant failures.

Document Quality

The quality areas that will be used to measure project documents will include:

- completeness

- accuracy

- relevance

- formatting

- grammar and spelling

- congruency with project particulars.

How Quality Will Be Measured

| Quality Aspect | Measurement Process |
| --- | --- |
| Functional correctness | Manual checking of manual features to requirements. |
| Usability | In-house testing and observation |
| Consistency | Form and layout review, page structure and labels. |
| Accuracy of data | Compare the data that was entered with the records that are displayed. |
| Visual inspection | Checking of alignment, meaning, and clean presentation |
| Document completeness | Check against what is needed. |
| Document accuracy | Comparison with actual project work |
| Formatting and grammar | Proofreading and review of documents. |

Quality Checking Duties

| Team Member | Role | Quality Responsibility |
| --- | --- | --- |
| Diya Ghimire | Quality Manager | Quality requirements, completion levels, review system quality, check deliverables prior to final approval. |
| Sanchita Bhandari | Risk Manager | Determine risks that can have an impact on products or documents. |
| Bishal Khatiwada | Scheduling Manager | Make sure that quality control is fulfilled prior to the deadlines and reviews are delivered punctually. |
| Sujal Kunwar | Project Manager | Confirm that work is in accordance with project objectives and agreed requirements. |
| Rabindra Kumar Mahato | Startup Manager | Check whether features are practically valuable and sensible to user perspective. |

Quality Review Approach

The quality will not be ensured at the end, but rather during the project. This implies that features and documentations will be checked upon its completion. The team will aim at identifying problems as early as possible so that they can be rectified prior to the end demo or submission.

The review method will comprise:

- verifying the compliance of the work to the agreed requirement.

- checking to ensure the work meets the Definition of Done

- examining visual and written consistency.

- verifying that the system addresses the aspect of the attendance and leave appropriately.

- correcting where necessary and then it can be approved.

Acceptance Approach

The acceptance of a product or a document will only be made under the circumstances that:

- it complies with the agreed requirement.

- it satisfies the Definition of Done.

- it does not have a significant use or comprehension problem.

- it has been checked by the team member in charge.

- it is prepared to show or be presented.

Quality Focus on the Project

Since this system will be used to record employee attendance and employee leave it will make special attention to:

- accurateness of records of attendance.

- accuracy of leave requests documents.

- attendance and leave information is logically displayed.

- meaningful demo data

- transparency of employee-related forms.

- zero mistakes in page flow and record flow.