Sprint  Bugs , Issues, Solutions and Analysis

Sprint-1

| Issue / Bug Identified | Impact | Solution Applied |
| --- | --- | --- |
| The environmental setup process to establish the server and repository access has been delayed because of existing access problems. | The beginning of development faced delays. | Access permissions are resolved and setup tasks are assigned to others. |
| The requirements remain ambiguous because of confusion between legal and labour regulations. | The system installation process faces danger because of possible errors. | The team organized stakeholder meetings together with requirement clarification sessions to gather project requirements. |
| The organization has not developed a complete risk register. | The organization failed to identify potential risks before they started to track them. | The Risk Manager expanded the risk register by adding new entries to the document. |
| The organization lacks both a defined quality assurance process and established requirements for acceptance testing. | The organization conducted tests and quality evaluations in an irregular manner. | The team established both QA framework and acceptance criteria requirements for their project. |

Analysis: In sprint 1, the team discovered multiple essential problems which affected requirement development, risk management procedures, and testing environment establishment. Development work would be affected by these problems unless they received quick resolution. The team developed better coordination methods while they created organized QA testing and communication systems.

Sprint-2

| Issue / Bug Identified | Impact | Solution Applied |
| --- | --- | --- |
| he authentication system conflicts with the database schema. | The system fails to log users in while it grants them access to incorrect system roles. | The database schema supports role-based authentication through its design. |
| The session expiration process has an impact on attendance tracking system operations | The system contains incorrect records of check-in and check-out times. | The system now manages sessions better through the implementation of validation checks. |
| The attendance recording process at our facility faces potential data loss risks. | The system experienced a complete breakdown due to an unrecorded employee attendance data loss. | The persistent data storage mechanism now operates with enhanced security through its validation system. |
| The system experiences authentication problems which create challenges for attendance tracking. | The system modules experience operational issues because they cannot work together. | The team completed integration testing which resulted in improved system design through logical enhancements. |

Analysis: The authentication system and attendance tracking system formed the main development focus during sprint 2. The team discovered multiple technical problems which affected database system integration and session management operations. The system failed to provide accurate results because of these problems which specifically affected attendance monitoring functionality. The team achieved system improvements through enhanced testing methods which included validation and integration testing and early test execution.

Sprint-3

| Issue / Bug Identified | Impact | Solution Applied |
| --- | --- | --- |
| The system experienced a delay in sending workflow notifications because of a queue problem. | The users did not get their leave updates at the correct time. | The notification system now functions better because its queue management system has been enhanced. |
| The system showed two problems which included overlapping leave records and attendance records. | . The system showed two problems which included incorrect data about employee status. | The system now includes validation logic which prevents users from entering conflicting data. |
| The approval process for the workflow currently remains unfinished. | The system failed to process leave requests because of processing errors. | The testing team refined and tested the workflow logic through pilot programs. |
| The system experienced problems when trying to combine its leave module with its attendance module. | The system showed different data results which created a situation of data inconsistency. | The team executed integration testing and fixed the data transmission errors. |

Analysis: The third sprint of the project dedicated its resources to developing leave management systems and integrating different project modules. Data processing through workflow systems faced difficulties because of the intricate nature of the problems which created difficulties in maintaining data accuracy. The validation process failures led to the emergence of attendance verification conflicts with leave documentation. The team achieved higher reliability standards through the implementation of validation procedures and integration assessment activities.

Sprint-4

| Issue / Bug Identified | Impact | Solution Applied |
| --- | --- | --- |
| The attendance logs do not match the information which appears in the dashboard reports. | The system generates incorrect analytics which leads to wrong decision-making. | The system includes both data validation processes and synchronization logic which exists in the system. |
| The system contains rules for calculating overtime which have not been applied correctly. | The system has tracked overtime incorrectly which creates legal liabilities. | The system enforces validation rules which restrict working hours to maximum daily and weekly time limits. |
| The dashboard system fails to retrieve current data at all times. | The system generates reports which contain either outdated information or inaccurate content. | The system has improved its real-time data fetching ability through optimized API calls. |
| The server experiences performance problems when users generate extensive reports. | The system operates at a slow speed which creates risks of timeouts. | The system has enhanced its backend processes and load management systems. |

Analysis: The fourth sprint of the project dedicated its resources to developing an analytical dashboard system which included tracking employee overtime hours. The team discovered three major problems which affected data integrity and system performance and output calculation precision. The reporting system provided unreliable results because of these system issues which also reduced operational efficiency.

Sprint-5

| Issue / Bug Identified | Impact | Solution Applied |
| --- | --- | --- |
| The system shows problems with module integration between attendance and leaves and reporting functions. | The system fails to operate its complete range of functions. | The team completed full integration testing which they used to identify all existing problems and fix them. |
| UAT experiences delays because of testing activities that User Acceptance Testing requires. | The team will experience deployment delays because they received their feedback after the scheduled time. | The team established UAT testing times while working with all stakeholders to confirm their availability. |
| The team discovered minor regression bugs during their final testing phase. | The system lost its previously functioning features which resulted in system failure. | The team executed regression testing which enabled them to resolve all bugs before their software deployment. |
| The process of securing stakeholder approval experiences a delay. | The project timeline for go-live experiences a negative impact. | The team conducted early demo sessions while they maintained constant communication with stakeholders. |

Analysis: The main objectives of Sprint 5 were to complete system integration activities and conduct final system testing. The team dealt with multiple problems which included extension failures, testing postponements, and difficulties getting stakeholder consent. The challenges which emerged during the project period affected both project deployment readiness and project schedule. The team established system reliability through their execution of regression testing activities and their process of coordinating and completing final testing.