Glad, Mad, Sad Table

| Role | Glad | Mad | Sad |
| --- | --- | --- | --- |
| Project Manager | Team members were aware of their roles and the project direction was clear. Basic and backlog planning was developed. | Certain problems with timeliness of accomplishing tasks and timely reporting of team members. | Unable to guarantee that all the tasks would be done within the timeline of sprints. |
| Start-up Manager | Proper knowledge regarding system purpose (attendance and leave management). Well defined use cases/ system idea. | The problem related to the validation of ideas is not easily conducted because of sparse real user feedback. | Value was not totally checked when certain features were being added. |
| Scheduling Manager | Standup meeting timetable was done and coordination of teams was taken care of. | Tasks were not necessarily being done according to schedule. There were certain sources of delays in sprint flow. | Was not able to manage time and task tracking. |
| Risk Manager | Realized the big risks such as delay and technical problems in advance. | The continuous monitoring of some risks was not undertaken during development. | During the sprints it was not always followed with the risk mitigation |
| Quality Manager | Basic testing was done and the key features were in order. System was ready for demo | In other instances, latent testing was done rather than testing in development. Certain UI/logic problems were discovered at a late date. | Had no time to look through all features in detail since it was not visible previously. |

Sprint Retrospective (On the Basis of Glad-Mad-Sad)

The sprint retrospective summarizes the achievements and the areas that need improvement that were noted in the course of the working on the Employee Leave and Attendance Management System development.

On a positive side, the team was in a position to control the project direction and project roles at an early stage. The main functions that were implemented successfully, and were working, included login, managing employees, attendance and managing leaves. Standup meetings also served to keep the team members connected through team coordination. Overall, it is a good accomplishment on an academic timeline that is constrained by limited time of work.

Nevertheless, there were also some difficulties that were noted in the process of the sprint. Incoherence in performance of tasks and communication was one of the leading problems. Others also could not update in time and this impacted planning and tracking of progress. Delays in accomplishment of some features were also a result of non-adherence to scheduling. Also, there were cases where testing used to be done late into the process rather than being a continuous process, and some minor bugs and UI problems were therefore detected later into the process.

The other issue was that the management of risks and checks on quality were not monitored constantly during the sprint. Though-risk was identified, tracking and mitigation were not pursued primarily. Equally, other features were introduced without complete validation of value to the user or completeness.

The lessons that the team gained during this sprint are the necessity of continuous testing, improved communication and early feature validation. The team can enhance the same in future versions by working to accomplish the tasks according to the deadlines, incorporating testing into every phase of the development process, and the alignment of the roles. More precise follow-up with such tools as Trello and frequent follow-ups may also be used to minimize delays.

In general, the ski sprint was effective in terms of providing the main features, yet time management, quality assurance, and coordination should be enhanced to make the development process more efficient and systematic.